👑 MODUL 1: KAUNSELING (SUPER ADMIN) - 23 features

Authentication

- Log masuk (Kaunseling)

- Log keluar

Admin Management

- Lihat senarai admin (kaunseling)

- Daftar admin baru

- Kemas kini admin

- Padam admin

- Tukar super admin (assign super admin ke admin lain)

Alumni Management (Full Access)

- Lihat senarai semua alumni

- Daftar alumni baru

- Kemas kini maklumat alumni

- Padam alumni

- Import alumni dari Excel

- Export alumni ke Excel

Program Management

- Lihat senarai program

- Daftar program baru

- Kemas kini program

- Padam program

Batch Management

- Lihat senarai batch

- Daftar batch baru

- Kemas kini batch

- Padam batch

Laporan & Statistik

- Status pengemaskinian maklumat alumni

- Jana laporan statistik keseluruhan alumni

- Jana laporan statistik program alumni

- Jana laporan statistik pengemaskinian alumni

👨‍🏫 MODUL 2: KETUA PROGRAM - 9 features

Authentication

- Log masuk (Ketua Program)

- Log keluar

Alumni Management (Program Sahaja)

- Lihat senarai alumni (mengikut program sendiri)

- Daftar alumni baru (untuk program sendiri)

- Kemas kini alumni (program sendiri)

- Padam alumni (program sendiri)

- Reset password alumni

Laporan (Program Sahaja)

- Status pengemaskinian maklumat alumni

- Jana laporan program alumni

- Jana laporan statistik pengemaskinian

Profil

- Tukar kata laluan sendiri

👨‍🎓 MODUL 3: ALUMNI - 4 features

Authentication

- Log masuk (Alumni)

- Log keluar

Profil Sendiri

- Kemas kini maklumat diri

- Tukar kata laluan

- Lihat history kemaskini

🛠️ MODUL ASAS (INFRASTRUCTURE) - 10 features

Database & Setup

- Database structure (program, batch, alumni, kaunseling, ketua_program)

- Connection file

- Session management

- Bootstrap integration

Security

- Password hashing

- Anti-cache headers

- Session destroy on logout

- Role-based access control

- Input validation

- SQL injection prevention (prepared statements)

📊 RINGKASAN PROGRESS

| Modul | Total Features | Siap | Baki | Peratus |
| --- | --- | --- | --- | --- |
| Kaunseling | 23 | 2 | 21 | 9% |
| Ketua Program | 9 | 2 | 7 | 22% |
| Alumni | 4 | 2 | 2 | 50% |
| Infrastructure | 10 | 8 | 2 | 80% |
| TOTAL KESELURUHAN | 46 | 14 | 32 | 30% |